# SubSense

Bank Statement Upload & Subscription Detection

MVP Implementation Report — Feature 1

InnovaHack — Financial Health / Subscription Leak Detection Prepared for: Vedant · VESIT

July 2026

Scope of this document

This report covers ONE end-to-end vertical slice of the MVP: uploading a bank statement (PDF, including password-protected), parsing it, cleaning it, detecting recurring subscriptions, and flagging price increases. SMS/CSV ingestion, the AI insight layer, and the full dashboard are referenced but not detailed here — build this slice first, prove it end-to-end, then extend.

# Contents

- Why this slice first

- System overview & data flow

- Tech stack & justification

- Step-by-step build plan (hour-by-hour)

- PDF ingestion — detailed design

- Password-protected PDF handling

- Table extraction strategy (generic parser)

- Regex fallback parser

- Transaction cleaning & normalization

- Merchant normalization

- Subscription detection algorithm

- Price increase detection

- API contract

- Data schema

- Error handling & edge cases

- Testing plan & sample data

- Risks specific to your choices

- What to explicitly cut if time runs out

# Why This Slice First

Everything downstream — Leak Score, Savings Simulator, Action Center, AI Insights — depends on getting clean, structured transactions out of a bank statement. If this layer is shaky, every other feature inherits the bug. Build and demo-proof this slice before touching UI polish elsewhere.

The slice you're building:

PDF Upload (+ password)

→ Text/Table Extraction

→ Row Parsing (table-based OR regex fallback)

→ Transaction Cleaning

→ Merchant Normalization

→ Recurring Subscription Detection

→ Price Increase Detection

→ JSON response to frontend

This is a backend-heavy slice. The frontend need only be: an upload form with an optional password field, a loading state, and a results view (subscriptions list + flags). That's it for now.

# System Overview & Data Flow

## High-level flow

┌─────────────┐	POST /upload	┌───────────────────┐

│ Frontend	│ ───────────────▶ │	FastAPI Backend │

│ (Upload UI) │

└─────────────┘

▲

│ JSON: subscriptions[]

│ + flags + summary

│

│

│ 1. Save temp file │

│ 2. Decrypt (if pw)│

│ 3. Extract tables │

│ 4. Fallback: regex│

└──────────────────────────│ 5. Clean rows	│

│ 6. Normalize	│

│ 7. Detect recurring│

│ 8. Detect price ↑ │

└───────────────────┘

## Module boundaries

Keep every module a pure function: input in, structured output out, no hidden state. This matters a lot for a hackathon

— when a demo run produces a wrong number at 2 AM, you need to bisect which of 6 stages broke it. If everything is one giant script, you can't.

# Tech Stack & Justification

| Layer | Choice | Why |
| --- | --- | --- |
| API framework | FastAPI (Python 3.11+) | Async, auto OpenAPI docs (useful for judges), fast to write, great for file uploads |
| PDF text/table extraction | pdfplumber | Best balance of accuracy and control for bank statement tables; per-page, per-table access |
| PDF decryption | pikepdf or pypdf (PdfReader.decrypt) | Both handle standard PDF encryption (RC4/AES); pikepdf is more robust for malformed PDFs |

| Layer | Choice | Why |
| --- | --- | --- |
| Fallback text parsing | Python re (regex) on pdfplumber's extract_text() | When extract_table() returns nothing/garbage due to no visible gridlines |
| Data handling | pandas | Row/column manipulation, groupby for recurring detection, date arithmetic |
| Fuzzy merchant matching | rapidfuzz | Fast, MIT-licensed, better than fuzzywuzzy for this use case |
| Validation | pydantic (built into FastAPI) | Enforces the normalized transaction schema at the API boundary |
| On the 'generic parser' decision You chose the harder, more impressive path. Be deliberate about what 'generic' means: it should mean 'doesn't hardcode one bank's exact column names,' not 'handles every possible PDF layout ever produced.' Build it generic within the shape of a typical tabular bank statement (date, description, debit, credit, balance — in some order). A truly universal parser (scanned images, exotic layouts) is out of scope for 24 hours — see Section 17. |  |  |

# Step-by-Step Build Plan (Hour-by-Hour)

This assumes a team splitting backend/frontend in parallel. Adjust to your team size.

| Hours | Milestone | Deliverable |
| --- | --- | --- |
| 0–1 | Setup | FastAPI skeleton, /upload endpoint accepting multipart file + optional password field, returns dummy JSON |
| 1–3 | PDF text extraction working | pdfplumber reads an unprotected PDF, prints raw text + raw tables to console |
| 3–4 | Password-protected PDF support | Decrypt flow works on at least 1 real protected statement |
| 4–7 | Table-based row parser | Structured rows (date, description, amount, type) from a clean tabular PDF |
| 7–9 | Regex fallback parser | Same output schema when extract_table() fails, tested on a messier PDF |
| 9–11 | Cleaning + merchant normalization | Raw descriptions mapped to clean merchant names via dictionary + fuzzy match |
| 11–13 | Recurring subscription detection | Groups transactions into subscriptions with frequency + confidence |
| 13–14 | Price increase detection | Flags subscriptions where latest amount > baseline |
| 14–15 | API contract finalized | /upload returns the full JSON shape frontend needs (Section 13) |
| 15–18 | Frontend integration | Upload form + password field + loading state + results rendered as cards |
| 18–20 | Testing with real + edge-case PDFs | Run all 4 sample PDFs from Section 16, fix breakages |
| 20–22 | Polish, error states, demo script | Graceful failure messages, rehearse the exact demo flow |
| 22–24 | Buffer | Fix whatever breaks last-minute; do NOT add features here |

# PDF Ingestion — Detailed Design

## Endpoint shape

POST /api/upload

Content-Type: multipart/form-data

fields:

file: <PDF binary>

password: <string, optional>

source_hint: <string, optional> e.g. "hdfc" | "sbi" | "auto"

## Core extraction code path

import pdfplumber import pikepdf import io

def load_pdf(file_bytes: bytes, password: str | None): if password:

# Decrypt first, hand pdfplumber a clean stream

with pikepdf.open(io.BytesIO(file_bytes), password=password) as pdf: buf = io.BytesIO()

pdf.save(buf) buf.seek(0)

return pdfplumber.open(buf)

return pdfplumber.open(io.BytesIO(file_bytes))

Try to open without a password first. If pdfplumber/pikepdf raises a password-required error, return a 422 telling the frontend to prompt for one — don't force the user to guess upfront whether their file is protected.

# Password-Protected PDF Handling

Indian bank statements are commonly protected with a password derived from the account holder's own details — most often date of birth (DDMMYYYY) or the first few characters of name + DOB, sometimes PAN. Since you chose the user-types-it-in-the-UI approach, this is straightforward but needs clear error handling.

## Flow

    - User uploads PDF.

    - Backend attempts to open it unprotected.

    - If it raises a decryption/password error, respond with HTTP 422 and a specific error code (e.g. PDF_PASSWORD_REQUIRED).

    - Frontend shows a password input, resubmits the same file with the password field populated.

    - Backend attempts pikepdf.open(..., password=...). Wrong password → 401 with PDF_PASSWORD_INCORRECT, distinct from step 3's error, so the UI can show 'wrong password' vs 'this file needs a password.'

Do not auto-guess passwords

Auto-trying DOB/PAN patterns without the user's explicit input means guessing personal identifiers, which is a bad look for a fintech-adjacent hackathon project even as a demo — and you already chose the manual-entry path, which is the right call. Don't be tempted back into 'smart' auto-detection.

# Table Extraction Strategy (Generic Parser)

This is the highest-risk technical component you're building, precisely because you opted for generic-over-specific. Treat it as a two-tier system, not a single algorithm.

## Tier 1 — Structured table extraction

with load_pdf(file_bytes, password) as pdf: all_rows = []

for page in pdf.pages:

tables = page.extract_tables({ "vertical_strategy": "lines_strict", "horizontal_strategy": "lines_strict",

})

if not tables:

tables = page.extract_tables({ "vertical_strategy": "text", "horizontal_strategy": "text",

})

for table in tables: all_rows.extend(table)

Try the strict line-based strategy first (works when the PDF has visible gridlines — most bank statements do). Fall back to the text-based strategy (works when columns are aligned by whitespace, no visible lines) on the same page before giving up on that page.

## Column identification (the generic part)

Different banks label columns differently. Instead of hardcoding 'Debit'/'Credit'/'Withdrawal', use a header-matching dictionary with fuzzy matching:

COLUMN_ALIASES = {

"date":	["date", "txn date", "value date", "transaction date"], "description": ["narration", "description", "particulars", "details", "remarks"],

"debit":

"credit":

"amount": "balance":

["debit", "withdrawal", "dr", "debit amount"],

["credit", "deposit", "cr", "credit amount"],

["amount"],

# some banks use one amount col + a type col

["balance", "closing balance", "running balance"],

}

def match_column(header_cell: str) -> str | None: from rapidfuzz import process

header_cell = header_cell.lower().strip()

for canonical, aliases in COLUMN_ALIASES.items():

match, score, _ = process.extractOne(header_cell, aliases) if score > 80:

return canonical return None

Run this against the first row of each extracted table to build a column-index map, then parse every subsequent row against that map. This is what makes the parser 'generic' rather than bank-specific — you're matching on semantic column meaning, not exact bank formatting.

# Regex Fallback Parser

When both table strategies return nothing usable (empty tables, single giant merged cell, or a scanned/no-gridline layout that pdfplumber can't segment), fall back to line-by-line regex parsing on raw extracted text.

import re

TXN_LINE_PATTERN = re.compile( r"(?P<date>\d{2}[-/]\d{2}[-/]\d{2,4})\s+" r"(?P<description>.+?)\s+" r"(?P<amount>[\d,]+\.\d{2})\s*" r"(?P<type>DR|CR)?\s*$"

)

def parse_line(line: str):

m = TXN_LINE_PATTERN.search(line) if not m:

return None return {

"date": m.group("date"),

"description": m.group("description").strip(), "amount": float(m.group("amount").replace(",", "")),

"type": "debit" if m.group("type") == "DR" else "credit",

}

def fallback_parse(raw_text: str): results = []

for line in raw_text.split("\n"): row = parse_line(line)

if row:

results.append(row) return results

Be honest about this fallback's limits

Regex line-parsing is brittle against multi-line descriptions and inconsistent date formats. Don't over-invest here — its job is to rescue a demo from total failure on an unusual PDF, not to be equally accurate as Tier 1. If fallback parsing yields fewer than ~3 transactions, treat it as a parse failure and return a clear error rather than silently showing a near-empty result.

# Transaction Cleaning & Normalization

Whatever tier produced the rows, funnel everything into one normalized schema immediately (see Section 14). Cleaning steps, in order:

- Parse dates into ISO format (handle DD/MM/YY, DD-MM-YYYY, DD Mon YYYY — build a small list of formats to try with dateutil.parser as a last resort).

- Parse amounts: strip commas/currency symbols, convert to float, keep debit/credit as a signed or typed field (not both — pick one, be consistent).

- Drop non-subscription-relevant rows: salary credits, interest credits, ATM withdrawals, cash deposits, NEFT/RTGS credits, refunds. Keep only debit-type transactions that look like recurring payments (UPI, card, auto-debit, standing instruction).

- Drop duplicate rows (same date + amount + description appearing twice due to table extraction overlap across page boundaries — a real pdfplumber gotcha).

# Merchant Normalization

Raw descriptions look like UPI/12345/NETFLIX.COM/BANGALORE or GOOGLE *YOUTUBEPREM. Normalize in two passes:

## Pass 1 — strip noise

import re

def strip_noise(desc: str) -> str:

desc = re.sub(r"UPI[/\-]?\d+", "", desc, flags=re.I)

desc = re.sub(r"\b(PVT|LTD|INDIA|IN|COM)\b", "", desc, flags=re.I) desc = re.sub(r"[/\-]?\d{6,}", "", desc)	# long reference numbers desc = re.sub(r"\s+", " ", desc).strip()

return desc

  - Pass 2 — dictionary + fuzzy match

Maintain merchants.json with ~100 known merchant name variants mapped to a canonical name and category (this is the file referenced in the ChatGPT plan's knowledge_base/ folder). Use rapidfuzz to match cleaned descriptions against known variants at a threshold (~85), and fall back to Title Case of the cleaned string if nothing matches — better an unmatched-but-readable name than a silent drop.

{

"netflix": {"canonical": "Netflix", "category": "Entertainment"}, "netflix.com": {"canonical": "Netflix", "category": "Entertainment"}, "spotify": {"canonical": "Spotify", "category": "Music"},

"google youtubeprem": {"canonical": "YouTube Premium", "category": "Music"}, "adobe": {"canonical": "Adobe Creative Cloud", "category": "Software"}

}

# Subscription Detection Algorithm

Purely rule-based, as agreed — no ML. Group cleaned transactions by canonical merchant name, then check for recurrence:

from collections import defaultdict from datetime import datetime

def detect_subscriptions(transactions): grouped = defaultdict(list)

for t in transactions: grouped[t["merchant"]].append(t)

subscriptions = []

for merchant, txns in grouped.items(): txns.sort(key=lambda t: t["date"]) if len(txns) < 2:

continue # can't confirm recurrence from 1 txn

gaps = [

(datetime.fromisoformat(txns[i+1]["date"]) - datetime.fromisoformat(txns[i]["date"])).days

for i in range(len(txns) - 1)

]

avg_gap = sum(gaps) / len(gaps)

if 26 <= avg_gap <= 34:

frequency = "monthly" elif 355 <= avg_gap <= 375:

frequency = "annual" else:

continue # gap pattern doesn't look recurring

confidence = min(0.98, 0.6 + 0.12 * len(txns)) # more occurrences → higher confidence

subscriptions.append({ "merchant": merchant,

"amounts": [t["amount"] for t in txns], "frequency": frequency,

"confidence": round(confidence, 2), "last_date": txns[-1]["date"],

"current_amount": txns[-1]["amount"],

})

return subscriptions

This matches the confidence tiers from your ChatGPT plan (3+ occurrences ≈ high confidence, 2 occurrences ≈ moderate). Keep the thresholds configurable constants, not magic numbers buried in logic — you'll want to tune them against real data during testing.

# Price Increase Detection

Deterministic, as decided — median of history minus most recent value:

import statistics

def detect_price_increase(amounts: list[float], threshold_pct=5, threshold_abs=50): if len(amounts) < 2:

return None

baseline = statistics.median(amounts[:-1]) current = amounts[-1]

change = current - baseline

pct = (change / baseline) * 100 if baseline else 0

if change > threshold_abs or pct > threshold_pct: return {

"increased": True, "amount_change": round(change, 2),

"percent_change": round(pct, 1),

}

return {"increased": False}

# API Contract

This is the shape your frontend should be able to rely on regardless of which parsing tier or source produced the data:

{

"status": "success", "summary": {

"total_transactions_found": 87,

"subscriptions_detected": 12, "parsing_method": "table" | "regex_fallback",

"date_range": { "from": "2026-01-05", "to": "2026-07-05" }

},

"subscriptions": [

{

"merchant": "Netflix", "category": "Entertainment", "frequency": "monthly", "current_amount": 649,

"confidence": 0.96,

"price_change": { "increased": true, "amount_change": 150, "percent_change": 30.1 }, "history": [

{ "date": "2026-05-05", "amount": 499 },

{ "date": "2026-06-05", "amount": 499 },

{ "date": "2026-07-05", "amount": 649 }

]

}

]

}

Error responses use a consistent shape too:

{

"status": "error",

"error_code": "PDF_PASSWORD_REQUIRED" | "PDF_PASSWORD_INCORRECT" | "PARSE_FAILED" | "NO_TRANSACTIONS_FOUND",

"message": "Human-readable explanation for the UI to display"

}

# Data Schema (Normalized Transaction)

| Field | Type | Notes |
| --- | --- | --- |
| date | ISO 8601 string | Always normalize to YYYY-MM-DD regardless of source format |
| merchant | string | Canonical name after normalization (Section 10) |
| raw_description | string | Keep original for debugging/audit, not shown to user by default |
| amount | float | Always positive; sign implied by type field |
| type | "debit" ¦ "credit" | Only debit transactions flow into subscription detection |
| source | "pdf_table" ¦ "pdf_regex" | For this slice; will extend to "sms" / "csv" later |
| category | string | From merchant dictionary; "Uncategorized" if unmatched |

# Error Handling & Edge Cases

| Scenario | Handling |
| --- | --- |
| File isn't a PDF | Reject at upload with 400 before any parsing attempt |
| PDF is a scanned image (no extractable text) | Detect via near-empty extract_text(); return NO_TRANSACTIONS_FOUND with a message suggesting a text-based statement or CSV instead — do NOT attempt OCR, out of scope for 24h |
| Wrong password entered | 401 PDF_PASSWORD_INCORRECT, let user retry, don't lock after N attempts (not needed for a demo) |
| Table extraction returns tables but with | Column-alias matching (7.2) returns None for all headers → treat as table- |

| Scenario | Handling |
| --- | --- |
| garbled/merged columns | extraction failure → drop to regex fallback |
| Fewer than 2 statement months of data | Subscription detection naturally yields nothing (needs 2+ occurrences) — surface a friendly 'not enough history yet' message rather than an empty silent screen |
| Multi-page PDF where a table splits across pages | Concatenate table rows across pages before parsing, watch for header rows repeating on each page — filter out repeated header rows during row parsing |

# Testing Plan & Sample Data

Since you're supporting password-protected files and a generic parser, test against a deliberately varied set before the demo — not just your happy-path file:

- One real, unprotected PDF statement from your own bank (redacted personal info if you show it to teammates/judges).

- One real, password-protected PDF statement — confirms the decrypt flow actually works against real bank encryption, not just a locally-created test PDF.

- One synthetic PDF you generate yourself (via a script, or just typing data into a table in Word/Google Docs and exporting to PDF) with a deliberately different column order/labels than sample 1 — this is your generic-parser proof.

- One deliberately 'ugly' PDF — no visible table gridlines, text-only layout — to force and verify the regex fallback path actually triggers and produces reasonable output.

Build the demo dataset now, not on hour 20

Your live demo should not rely on someone's real personal bank statement (privacy + it's unpredictable). Build one clean synthetic PDF with 4–6 months of history, 8–10 recognizable merchants, and at least one deliberate price increase baked in (e.g. Netflix ₹499 → ₹649). Rehearse the demo against this exact file. Use the real/messy files only for engineering validation, not for judges.

# Risks Specific to Your Choices

Being blunt, as requested: you picked the two hardest options (generic parser + password support) over the safer ones. That's a legitimate bet for impressiveness, but here's what it costs you:

| Risk | Why it happens | Mitigation |
| --- | --- | --- |
| Generic parser fails on a layout you didn't test | Indian bank statement layouts vary more than expected — merged cells, multi-line descriptions, inconsistent date formats across even the same bank's different account types | Tier 1 + Tier 2 fallback (Sections 7–8) is your safety net. Test against 3+ genuinely different layouts before demo day, not just one |
| Password decryption fails silently or throws an unhandled exception | pikepdf/pypdf raise different exception types depending on encryption algorithm (RC4-40, RC4-128, AES-128, AES-256) | Wrap decrypt logic in a broad try/except that maps any failure to PDF_PASSWORD_INCORRECT rather than crashing the endpoint |
| Time sunk into parser edge cases starves the frontend/demo polish | Generic parsing is a bottomless pit — there's always one more layout to handle | Hard time-box: Section 4's hour ranges are not suggestions. If Tier 1+2 works on your 4 test PDFs by hour 9, stop touching the parser |

| Risk | Why it happens | Mitigation |
| --- | --- | --- |
| Judges can't tell how 'generic' it really is just by watching one demo | A single demo file only proves it works on that one file | Verbally state during the demo: 'this isn't hardcoded to one bank — here's the same pipeline on a completely different statement format,' and actually show a second file briefly if time allows |

# What to Explicitly Cut If Time Runs Out

If you're behind schedule by hour 14–16, cut in this order (least damaging to demo first):

- OCR / scanned-PDF support — you were never building this; just make sure the error message is graceful (Section 15).

- Regex fallback parser refinement — if Tier 1 (table extraction) works on your demo file, a rough fallback that only needs to not crash is acceptable.

- Full 100-merchant dictionary — 20–25 merchants covering your demo file's transactions is enough; expand only if time remains.

- Password-protected support — if decryption is fighting you past hour 6, demo with an unprotected file and mention protected-file support as 'in progress' rather than losing hours here. This is the one feature you could cut entirely and still have a coherent, complete demo.

Do NOT cut: the core table-extraction → cleaning → subscription detection → price increase chain. That chain is the entire point of this slice.

# Appendix — Suggested Backend File Structure for This Slice

backend/

├── main.py

├── ingestion/

# FastAPI app, /upload endpoint

│	├── pdf_loader.py	# load_pdf(), password handling

│	├── table_extractor.py	# Tier 1: pdfplumber table extraction + column matching

│	└── regex_fallback.py	# Tier 2: line-based regex parsing

├── cleaning/

│	├── transaction_cleaner.py # date/amount normalization, row filtering

│	└── merchant_normalizer.py # strip_noise() + dictionary/fuzzy match

├── detection/

│	├── subscription_detector.py

│	└── price_checker.py

├── knowledge_base/

│	└── merchants.json

├── schemas.py	# pydantic models for request/response

└── tests/

├── sample_clean.pdf

├── sample_protected.pdf

├── sample_alt_format.pdf

└── sample_ugly_layout.pdf